1. THE _________ FIELD INCLUDES THE TOP SKILLS EMPLOYERS LOOK FOR IN NEW COLLEGE GRADUATES.

b. project management

2. WHICH OF THE FOLLOWING IS NOT A POTENTIAL ADVANTAGE OF USING GOOD PROJECT MANAGEMENT?

c. lower cost of capital

3. A _________ IS A TEMPORARY ENDEAVOR UNDERTAKEN TO CREATE A UNIQUE PRODUCT, SERVICE, OR RESULT.

c. project

4. WHICH OF THE FOLLOWING IS NOT AN ATTRIBUTE OF A PROJECT?

d. Projects involve little uncertainty.

5. WHICH OF THE FOLLOWING IS NOT PART OF THE TRIPLE CONSTRAINT OF PROJECT MANAGEMENT?

c. meeting communications goals

6.  _________ IS THE APPLICATION OF KNOWLEDGE, SKILLS, TOOLS, AND TECHNIQUES TO PROJECT ACTIVITIES TO MEET PROJECT REQUIREMENTS.

a. Project management

7. PROJECT PORTFOLIO MANAGEMENT ADDRESSES _________ GOALS OF AN ORGANIZATION, WHILE PROJECT MANAGEMENT ADDRESSES _________ GOALS.

a. strategic, tactical

8. SEVERAL APPLICATION DEVELOPMENT PROJECTS DONE FOR THE SAME FUNCTIONAL GROUP MIGHT BEST BE MANAGED AS PART OF A _________.

b. program

9. WHICH OF THE FOLLOWING IS NOT TRUE?

d. Project management certification does not affect pay.

10. WHAT IS THE NAME OF ONE OF THE POPULAR CERTIFICATIONS PROVIDED BY THE PROJECT MANAGEMENT INSTITUTE?

b. Project Management Professional (PMP)

1. WHICH OF THE FOLLOWING IS NOT PART OF THE THREE-SPHERE MODEL FOR SYSTEMS MANAGEMENT?

b. information

2. WHICH OF THE FOUR FRAMES OF ORGANIZATIONS ADDRESSES HOW MEETINGS ARE RUN, EMPLOYEE DRESS CODES, AND EXPECTED WORK HOURS?

d. symbolic

3. PERSONNEL IN A _________ ORGANIZATIONAL STRUCTURE OFTEN REPORT TO TWO OR MORE BOSSES.

c. matrix

4. PROJECT WORK IS MOST SUCCESSFUL IN AN ORGANIZATIONAL CULTURE WHERE ALL OF THE FOLLOWING CHARACTERISTICS ARE IMPORTANT EXCEPT _________.

d. control

5. A _________ IS A PRODUCT OR SERVICE, SUCH AS A TECHNICAL REPORT, A TRAINING SESSION, OR HARDWARE, PRODUCED OR PROVIDED AS PART OF A PROJECT.

a. deliverable

6. WHICH OF THE FOLLOWING STATEMENTS IS FALSE?

b. A product life cycle is the same as a project life cycle.

7. WHICH OF THE FOLLOWING TERMS DESCRIBES A FRAMEWORK OF THE PHASES INVOLVED IN DEVELOPING INFORMATION SYSTEMS?

a. systems development life cycle

8. THE NATURE OF IT PROJECTS IS DIFFERENT FROM THE NATURE OF PROJECTS IN MANY OTHER INDUSTRIES BECAUSE THEY ARE VERY _________.

c. diverse

9. WHAT TERM DESCRIBES AN ORGANIZATION’S ACQUISITION OF GOODS AND SERVICES FROM AN OUTSIDE SOURCE IN ANOTHER COUNTRY?

b. offshoring

10. _________ IS THE LEADING AGILE DEVELOPMENT METHOD.

d. Scrum

1. A _________ IS A SERIES OF ACTIONS DIRECTED TOWARD A PARTICULAR RESULT.

a. goal

b. process

c. plan

d. project

2. _________ PROCESSES INCLUDE COORDINATING PEOPLE AND OTHER RESOURCES TO CARRY OUT PROJECT PLANS AND CREATE THE PRODUCTS, SERVICES, OR RESULTS OF THE PROJECT OR PHASE.

c. Executing

3. WHICH PROCESS GROUP NORMALLY REQUIRES THE MOST RESOURCES AND TIME?

c. Executing

4. WHAT METHODOLOGY WAS DEVELOPED IN THE UNITED KINGDOM, DEFINES 45 SEPARATE SUBPROCESSES, AND ORGANIZES THEM INTO EIGHT PROCESS GROUPS?

d. PRINCE2

5. WHICH OF THE FOLLOWING OUTPUTS IS OFTEN COMPLETED BEFORE INITIATING A PROJECT?

b. business case

6. A WORK BREAKDOWN STRUCTURE, PROJECT SCHEDULE, AND COST ESTIMATES ARE OUTPUTS OF THE _________ PROCESS.

b. planning

7. MANAGING KNOWLEDGE IS A CRITICAL PART OF THE PROJECT _________ PROCESS.

a. integration

8. _________ INVOLVES MEASURING PROGRESS TOWARD PROJECT OBJECTIVES AND TAKING CORRECTIVE ACTIONS.

b. Planning

9. WHICH OF THE FOLLOWING IS NOT A TYPICAL REASON THAT PROJECT TEAMS WOULD USE A PREDICTIVE APPROACH VERSUS AN AGILE APPROACH TO MANAGING A PROJECT?

a. The project has unclear up-front requirements.

10. MANY PEOPLE USE _________ TO HAVE A STANDARD FORMAT FOR PREPARING VARIOUS PROJECT MANAGEMENT DOCUMENTS.

d. standards

1. WHICH OF THE FOLLOWING PROCESSES IS NOT PART OF PROJECT INTEGRATION MANAGEMENT?

a. developing the project business case

2. WHAT IS THE LAST STEP IN THE FOUR-STAGE PLANNING PROCESS FOR SELECTING IT PROJECTS?

d. resource allocation

3. WHICH OF THE FOLLOWING IS NOT A BEST PRACTICE FOR NEW PRODUCT DEVELOPMENT PROJECTS?

b. selecting projects that will take less than two years to provide payback

4. A NEW GOVERNMENT LAW REQUIRES AN ORGANIZATION TO REPORT DATA IN A NEW WAY. WHICH OF THE FOLLOWING CATEGORIES WOULD INCLUDE A NEW INFORMATION SYSTEM TO PROVIDE THE DATA?

c. directive

5. IF ESTIMATES FOR TOTAL DISCOUNTED BENEFITS FOR A PROJECT ARE $120,000 AND TOTAL DISCOUNTED COSTS ARE $100,000, WHAT IS THE ESTIMATED RETURN ON INVESTMENT (ROI)?

a. $20,000

b. $130,000

c. 20 percent

d. 120 percent

6. A _________ IS A DOCUMENT THAT FORMALLY RECOGNIZES THE EXISTENCE OF A PROJECT AND PROVIDES DIRECTION ON THE PROJECT’S OBJECTIVES AND MANAGEMENT.

a. project charter

7. WHICH OF THE FOLLOWING ITEMS IS NOT NORMALLY INCLUDED IN A PROJECT CHARTER?

d. a Gantt chart

8. _________ ENSURES THAT THE DESCRIPTIONS OF THE PROJECT’S PRODUCTS ARE CORRECT AND COMPLETE.

a. Configuration management

9. WHICH OF THE FOLLOWING IS NOT A SUGGESTION FOR PERFORMING INTEGRATED CHANGE CONTROL?

b. minimize change

10. WHAT TOOL AND TECHNIQUE IS USED FOR ALL PROCESSES OF PROJECT INTEGRATION MANAGEMENT?

c. expert judgement

1. _________ REFER(S) TO ALL THE WORK INVOLVED IN CREATING THE PRODUCTS OF THE PROJECT AND THE PROCESSES USED TO CREATE THEM.

a. Deliverables

b. Milestones

c. Scope

d. Product development

2. WHICH TOOL OR TECHNIQUE FOR COLLECTING REQUIREMENTS IS OFTEN THE MOST EXPENSIVE AND TIME-CONSUMING?

a. interviews

3. A _________ IS A DELIVERABLE-ORIENTED GROUPING OF THE WORK INVOLVED IN A PROJECT THAT DEFINES ITS TOTAL SCOPE.

b. WBS

4. WHAT APPROACH TO DEVELOPING A WBS INVOLVES WRITING DOWN OR DRAWING IDEAS IN A NONLINEAR FORMAT?

d. mind mapping

5. ASSUME THAT YOU HAVE A PROJECT WITH MAJOR CATEGORIES CALLED PLANNING, ANALYSIS, DESIGN, AND TESTING. WHAT LEVEL OF THE WBS WOULD THESE ITEMS FALL UNDER?

c. 2

6. WHICH OF THE FOLLOWING IS NOT A BEST PRACTICE THAT CAN HELP IN AVOIDING SCOPE PROBLEMS ON IT PROJECTS?

d. Don’t involve too many users in scope management.

7. WHY DID MCDONALD’S TERMINATE A LARGE PROJECT AFTER SPENDING $170 MILLION ON IT?

c. The scope was too much to handle.

8. SCOPE _________ IS OFTEN ACHIEVED BY A CUSTOMER INSPECTION AND THEN SIGN-OFF ON KEY DELIVERABLES.

b. validation

9. WHICH OF THE FOLLOWING IS NOT A SUGGESTION FOR IMPROVING USER INPUT?

d. Only have meetings as needed, not on a regular basis.

10. PROJECT MANAGEMENT SOFTWARE HELPS YOU DEVELOP A _________, WHICH SERVES AS A BASIS FOR CREATING GANTT CHARTS, ASSIGNING RESOURCES, AND ALLOCATING COSTS.

c. WBS

1. WHICH OF THE FOLLOWING PROCESSES INVOLVES DETERMINING THE POLICIES, PROCEDURES, AND DOCUMENTATION THAT WILL BE USED FOR PLANNING, EXECUTING, AND CONTROLLING THE PROJECT SCHEDULE?

a. planning schedule management

2. PREDECESSORS, SUCCESSORS, LOGICAL RELATIONSHIPS, LEADS AND LAGS, RESOURCE REQUIREMENTS, CONSTRAINTS, IMPOSED DATES, AND ASSUMPTIONS ARE ALL EXAMPLES OF _________.

d. activity attributes

3. AS THE PROJECT MANAGER FOR A SOFTWARE DEVELOPMENT PROJECT, YOU ARE HELPING TO DEVELOP THE SCHEDULE. YOU DECIDE THAT WRITING CODE FOR A SYSTEM SHOULD NOT START UNTIL USERS SIGN OFF ON THE ANALYSIS WORK. WHAT TYPE OF DEPENDENCY IS THIS?

c. discretionary

4. YOU CANNOT END EDITING A TECHNICAL REPORT UNTIL SOMEONE ELSE COMPLETES THE FIRST DRAFT. WHAT TYPE OF DEPENDENCY DOES THIS REPRESENT?

a. finish-to-start

5. WHICH OF THE FOLLOWING STATEMENTS IS FALSE?

b. Duration and effort are synonymous terms.

6. WHAT SYMBOL ON A GANTT CHART REPRESENTS A SLIPPED MILESTONE?

d. a white diamond

7. WHAT TYPE OF DIAGRAM SHOWS PLANNED AND ACTUAL PROJECT SCHEDULE INFORMATION?

c. a tracking Gantt chart

8. _________ IS A NETWORK DIAGRAMMING TECHNIQUE USED TO PREDICT TOTAL PROJECT DURATION.

c. Critical path method

9. WHICH OF THE FOLLOWING STATEMENTS IS FALSE?

d. Fast tracking is a technique for making cost and schedule trade-offs to obtain the greatest amount of schedule compression for the least incremental cost.

10. _________ IS A METHOD OF SCHEDULING THAT CONSIDERS LIMITED RESOURCES WHEN CREATING A PROJECT SCHEDULE AND INCLUDES BUFFERS TO PROTECT THE PROJECT COMPLETION DATE.

d. Critical chain scheduling

1. ACCOUNTANTS USUALLY DEFINE _________ AS A RESOURCE SACRIFICED OR FOREGONE TO ACHIEVE A SPECIFIC OBJECTIVE.

d. cost

2. WHAT IS THE MAIN GOAL OF PROJECT COST MANAGEMENT?

b. to complete a project within an approved budget

3. WHICH OF THE FOLLOWING IS NOT AN OUTPUT OF THE PROJECT COST MANAGEMENT PROCESS CALLED ACTIVITY COST ESTIMATES IN THE PMBOK® GUIDE?

b. a cost baseline

4. A COMPANY LOSES $5 FOR EVERY $100 IN REVENUE FOR A CERTAIN PRODUCT. WHAT IS THE PROFIT MARGIN FOR THAT PRODUCT?

a. –5 percent

5. _________ RESERVES ALLOW FOR SITUATIONS THAT ARE UNPREDICTABLE.

c. Management

6. YOU ARE PREPARING A COST ESTIMATE FOR A BUILDING BASED ON ITS LOCATION, PURPOSE, NUMBER OF SQUARE FEET, AND OTHER CHARACTERISTICS. WHAT COST ESTIMATING TECHNIQUE ARE YOU USING?

a. parametric

7. _________ INVOLVES ALLOCATING THE PROJECT COST ESTIMATE TO INDIVIDUAL MATERIAL RESOURCES OR WORK ITEMS OVER TIME.

c. Project cost budgeting

8. _________ IS A PROJECT PERFORMANCE MEASUREMENT TECHNIQUE THAT INTEGRATES SCOPE, TIME, AND COST DATA.

d. Earned value management

9. IF THE ACTUAL COST FOR A WBS ITEM IS $1,500 AND ITS EARNED VALUE IS $2,000, WHAT IS ITS COST VARIANCE, AND IS IT UNDER OR OVER BUDGET?

d. The cost variance is $500, which is under budget.

10. IF A PROJECT IS HALFWAY COMPLETED, ITS SCHEDULE PERFORMANCE INDEX IS 110 PERCENT, AND ITS COST PERFORMANCE INDEX IS 90 PERCENT, HOW IS IT PROGRESSING?

b. It is ahead of schedule and over budget.